## Slide 2: Project objectives
Creating defensible space for homes and businesses
Reducing ladder fuels
Clearing an access pathway for emergency vehicles
Improving emergency response time

## Slide 3: Project overview
Five sections of Town-owned property on the east side of Hwy 101
Brush, dead material and small tree removal (under 6” diameter)
Remove tree limbs up to 14’ vertically
Five-foot buffer (untouched) from top of bank
75% reimbursement grant from FEMA through CalOES for work performed up to $400,000

## Slide 4: What it’s not
Clear cutting
Removal of trees 12” diameter or larger (prohibited by the grant)
Removal of landscape trees
Removal of trees 6-12” in diameter without a Town permit
Working in the creek channel, creek bed, or within 5’ of top of bank
Uprooting vegetation
Substantial soil disturbance

## Slide 5
Notes: On the right, the project will not remove any vegetation. On the left, up to 5 feet from the top of the creek bank, small vegetation and trees less than 6” in diameter will be removed, and limbs will be removed up to 14 feet, vertically.

## Slide 6
Notes: Special care will be taken to remove lower tree limbs, only if doing so does not threaten the life of the tree. For example, even though this large tree limb is lower than 14 feet, this tree has enough clearance for the fire truck to pass, so the limb will be retained to protect the life of the tree.

## Slide 7: Estimated timeline
2025
May 12 – Pre-bid meeting with Town staff and bidding contractors
May 29 – Contractor and Bird Survey bids are due
June/July – Town Council awards contracts
July/Aug – Biologist establishes boundaries for nesting birds, then vegetation removal begins
December 31 – Expect all work to be completed

## Slide 8: Work areas - Satellite view

## Slide 12: Work area examples

## Slide 13
HIRAM LEWIS PARK
Notes: Add locations - labeled

## Slide 14
WEST OF WINDSOR CREEK NEAR LAZY CREEK DR
Notes: Areas of very thick vegetation

## Slide 15
WEST OF WINDSOR CREEK NEAR LAZY CREEK DR

## Slide 16
FOOTHILL NEIGHBORHOOD

## Slide 17: EXAMPLE FROM ANOTHER PROJECT

## Slide 19: Questions?